Stabilization Review & Change Log

The STR Cleaning Blueprint™ · Chapter 5 · Operations Vault

Purpose.  Onboarding does not end when the first crew arrives. The first several services are a controlled stabilization period: test estimates against reality, capture missing knowledge, and separate one-time baseline condition from recurring work. Then keep the record current with change control.

1 · WHAT THE FIRST CLEAN TAUGHT US

| Actual vs estimated labor-hours |  |
| --- | --- |
| Staffing & window realistic? |  |
| Linen / supplies adequate? |  |
| Unclear or missing instructions |  |
| Photos / materials to add |  |

2 · BASELINE CONDITION

Distinguish accumulated condition from ongoing turnover work. Do not let baseline deficiencies become permanent unpaid expectations in the recurring price.

3 · CORRECTIONS MADE

☐   Property record, photos, checklist, inventory, and open items updated

☐   Pricing / staffing / scope corrected before the pattern normalized

☐   Revised standard confirmed with the customer where cost or responsibility changed

4 · CHANGE LOG — KEEP THE RECORD TRUSTWORTHY

Events that should trigger a review: owner/PM change; lock/alarm/gate change; furniture/occupancy/listing change; new amenity or system; linen/vendor/supply change; recurring complaint or defect; seasonal transition; price/scope change; any incident or access failure.

| Change made | — | Updated by | Date |
| --- | --- | --- | --- |
|  | ☐ |  |  |
|  | ☐ |  |  |
|  | ☐ |  |  |

A planning instrument, not a guarantee of business success. Vendor-neutral — usable with any tools, team structure, or software.  ·  The STR Cleaning Blueprint™

Stabilization Review & Change Log — Worked Example

The STR Cleaning Blueprint™ · Chapter 5 · Operations Vault ¦ Summit Cleaning Solutions

Lakeview Retreat after its first clean — what Summit learned and corrected.

1 · WHAT THE FIRST CLEAN TAUGHT US

| Actual vs estimated labor-hours | 11.5 actual vs 10 est — baseline buildup |
| --- | --- |
| Staffing & window realistic? | Yes at 2-person; tight on peak Saturdays |
| Linen / supplies adequate? | Short 1 king set — replaced |
| Unclear or missing instructions | Wi-Fi card location; added to guide |
| Photos / materials to add | Hot-tub verification angle |

2 · BASELINE CONDITION

Distinguish accumulated condition from ongoing turnover work. Do not let baseline deficiencies become permanent unpaid expectations in the recurring price.

First clean required an initial reset: heavy dust from vacancy, disorganized linen closet, and mineral buildup on fixtures. Billed as a one-time initial reset, separate from the $425 recurring turnover. Recurring standard confirmed with owner.

3 · CORRECTIONS MADE

☐   Property record, photos, checklist, inventory, and open items updated

☐   Pricing / staffing / scope corrected before the pattern normalized

☐   Revised standard confirmed with the customer where cost or responsibility changed

4 · CHANGE LOG — KEEP THE RECORD TRUSTWORTHY

Events that should trigger a review: owner/PM change; lock/alarm/gate change; furniture/occupancy/listing change; new amenity or system; linen/vendor/supply change; recurring complaint or defect; seasonal transition; price/scope change; any incident or access failure.

| Change made | — | Updated by | Date |
| --- | --- | --- | --- |
| Replaced short king linen set to reach 3 PAR | ☐ | Emily | [date] |
| Added Wi-Fi location to property guide | ☐ | Emily | [date] |

A planning instrument, not a guarantee of business success. Vendor-neutral — usable with any tools, team structure, or software.  ·  The STR Cleaning Blueprint™